CHAPTER 18

INTRODUCTION TO SYSTEMS DEVELOPMENT

AND SYSTEMS ANALYSIS

INTRODUCTION

- Questions to be addressed in this chapter:

  - What are the phases in the systems development life cycle?

  - Who are the individuals involved in systems development?

  - What techniques are used to plan the development of a system?

  - How do you determine whether a particular system is feasible?

  - How do people respond to systems changes, and how can dysfunctional behavior be minimized?

- As the environment, technology, and competition change, an information system must continually undergo changes, ranging from minor adjustments to major overhauls.  Occasionally the old system is scrapped and replaced.

- Developing quality, error-free software is difficult, expensive, and time-consuming.  Projects tend to deliver less than expected and consume more time and money.  Omitting basic systems development steps becomes tempting but may lead to disaster.

SYSTEMS DEVELOPMENT LIFE CYCLE

- Whether systems changes are major or minor, most companies go through a systems development life cycle.  In this section, we discuss the steps in the cycle and the people involved.

- The five stages in the systems development life cycle are:  systems analysis; conceptual design; physical design; implementation and conversion; and operation and maintenance.

- Systems analysis includes: initial investigation; systems survey; feasibility study; determination of information needs and system requirements; and delivery of systems requirements.

- In the conceptual design phase, the company decides how to meet user needs.  Tasks include identifying and evaluating design alternatives; developing design specifications; and delivering conceptual design requirements

- In the physical design phase, the broad, user-oriented requirements of the conceptual design are translated into detailed specifications that can be used by programmers to code the programs.  Tasks include designing outputs, database, and inputs; developing programs; developing procedures; designing controls; and delivering the developed system.

- Implementation and conversion is the capstone phase during which everything comes together.  Tasks include developing an implementation and conversion plan; installing any new hardware and software; training personnel; testing and modifying the system; completing the documentation; converting from old to new system; and delivering an operational system.

- Once the system is up and running, operations and maintenance continue.  Tasks include fine-tuning and post-implementation review; operating the system; periodically reviewing and modifying the system; doing ongoing maintenance; and delivering an improved system.  Eventually a major modification or system replacement is necessary, and the systems development life cycle (SDLC) will start over.

- In addition to the preceding five phases, three activities are performed throughout the life cycle:  planning; managing behavioral reactions to change; and assessing ongoing feasibility.  These three activities will be discussed in this chapter, as well as the first phase in the SDLC, systems analysis.

THE PLAYERS

- Many people are involved in developing and successfully implementing an AIS, including:

  - Top management

  - Accountants

  - The information systems steering committee

  - The project development team

  - Systems analysts

  - Computer programmers

  - External players (such as customers, vendors, auditors, and governmental entities).

PLANNING SYSTEMS DEVELOPMENT

- Several activities must be performed at various times throughout the SDLC.  One of these activities is planning.  The organization should have plans for the long range, each systems development project, and each phase of each systems development project.

- Systems development planning is an important step in order to achieve consistency, efficiency, cutting edge technology, lower costs, and adaptability.  Two types of systems development plans are needed:  individual project plans developed by the project teams and a master plan developed by the IS steering committee.

- Individual project plans contain a cost-benefit analysis; developmental and operational requirements (including human resources, hardware, software, and financial resources); and a schedule of activities to develop and operate the new application

- A master plan specifies what the system will consist of, how it will be developed, who will develop it, how needed resources will be acquired, and where the AIS is headed.  It also provides project status, prioritization, and timetables.

- Planning Techniques--Two techniques for scheduling and monitoring systems development activities are Program Evaluation and Review Technique (PERT) and Gantt Charts.

- The activities required in a project are used to draw a PERT diagram, which consists of a network of arrows (representing activities that require time and resources) and nodes (representing completion and initiation of activities).  The critical path in a PERT diagram is the path requiring the greatest amount of time.  If an activity on the critical path is delayed, the whole project is delayed.  Resources may be shifted to the critical path to reduce the delay.

- A Gantt chart is a bar chart with project activities on the left and time across the top.  For each activity, a bar of expected time is drawn.  As activities are completed, the bar is filled in.  It is easy to eyeball the Gantt chart and understand the current status of a project, but the chart does not show the relationship between activities like the PERT chart does.

FEASIBILITY ANALYSIS

- During the systems analysis phase, a feasibility study (aka, a business case) is prepared and is updated during the remaining steps in the SDLC.  The extent of the feasibility study depends on the size and nature of the system.  The feasibility team should include management, accountants skilled in controls and auditing, systems personnel, and users.

- The feasibility study and its updates are used by the steering committee as the project proceeds to decide whether to terminate the project, proceed, or proceed if specific problems are resolved.  Technical, operational, legal, scheduling, and economic feasibility all need to be considered.

- Economic feasibility is probably the most important and frequently analyzed aspect.  This examination typically utilizes a capital budgeting model that considers cost savings and other benefits, initial outlay costs, operating costs, and other costs.  A capital budgeting return on investment technique to evaluate the economic merits of different system alternatives.  Three commonly used techniques are payback period, net present value (NPV), and internal rate of return (IRR).

BEHAVIORAL ASPECTS OF CHANGE

- The best system will fail without the support of the people it serves.  So the behavioral aspects of change are crucial.  You need to be aware of and sensitive to the types of behavioral problems that can result from change.

- Why Behavioral Problems Occur--Employees will tend to view change as good if they believe it will affect them positively and vice versa.  Adverse behavioral reactions and resistance occurs because of personal characteristics and background; the manner in which change is introduced; employee experience with prior changes; lack of top management support; inadequate communication; biases and natural resistance to change; the disruptive nature of the change process; and fear.  Resistance often takes the form of aggression, projection, or avoidance.

- Reactions to change can be improved by observing the following guidelines: (1) meet user’s needs with respect to the form, content, and volume of system output; (2) keep communication lines open; (3) maintain a safe and open atmosphere; (4) obtain management support; (5) allay fears; (6) solicit user participation; (7) provide honest feedback; (8) make sure users understand the system; (9) humanize the system; (10) describe new challenges and opportunities; (11) reexamine performance evaluation; (12) test system integrity; (13) avoid emotionalism; (14) present the system in the proper context; (15) control user expectations; and (16) keep the system simple.  Ignoring the preceding guidelines can leave to behavior issues that are difficult or impossible to reverse.

SYSTEMS ANALYSIS

- When a new or improved system is needed, a written request for systems development is prepared.  That request describes the current system’s problems, the reasons for the proposed changes, the goals and objectives of a proposed system, and the anticipated benefits and costs.

- The project development team will conduct the systems analysis in five steps:  initial investigation; systems survey; feasibility study; information needs and systems requirements; and systems analysis report

- The initial investigation is conducted to gain a clear picture of the problem or need; determine viability, evaluate scope, and recommend whether to proceed.

- A systems survey involves an extensive study of the current AIS which could take weeks or months.  Objectives are to gain a thorough understanding of the existing system; make preliminary assessments of current and future processing needs; determine extent and nature of needed changes; develop working relationships with users and build support; and collect data to identify user needs, conduct a feasibility analysis, and make recommendations to management.

- Data can be gathered from employees, documentation, and external sources.  Common methods of gathering data include interviews, questionnaires, observation, and system documentation.

- Once the data is gathered, findings are documented and the existing system is modeled.  Documentation consists of questionnaire copies, interview notes, and memos.

- Another form of documentation is a system model.  Physical models illustrate how a system functions by describing flow of documents, computer processes performed, equipment used, and any other physical elements.  Logical models illustrate what is being done regardless of how the flow is accomplished.

- When documentation is complete, analyze the existing system.  Evaluate the AIS’s strengths and weaknesses to develop ideas for designing and structuring the new AIS.

- At the end of this phase, prepare systems survey report, which outlines and documents the data gathered and provides recommendations that result from the systems survey.

- After the systems survey, a more thorough feasibility study is conducted.  This analysis is updated regularly as the project proceeds and costs and benefits become clearer.

- Once a project clears the feasibility hurdle, the company identifies the information needs of AIS users and documents systems processes, including processes, data elements, data structure, outputs, inputs, documentation constraints, controls, and reorganizations.

- Systems Objectives and Constraints--Many entities take a systems approach to determining information needs and systems requirements.  Problems and alternatives are viewed from the standpoint of the entire organization—as opposed to a single department.

- Systems objectives must be identified, so analysts and users can focus on those elements most vital to success of the AIS.  These may include usefulness, economy, reliability, availability, timeliness, customer service, capacity, ease of use, flexibility, tractability, auditability, and security.  There are often trade-offs between objectives.

- Organizational constraints make it impossible to develop all parts of an AIS simultaneously.  You divide it into modules that that can be integrated into a workable system.  Success often depends on the project team’s ability to cope with organizational constraints.

- Detailed requirements for the new AIS should be created and documented.  The following four strategies are used to determine AIS requirements: (1) ask users what they need; (2) analyze existing systems; (3) examine existing system use; and (4) create a prototype.  Once user requirements have been determined and documented, the project team meets with users, explains the requirements, and obtains their agreement and approval.

- The last step in systems analysis is the systems analysis report.

- A go-no-go decision is usually made three times during systems analysis: (1) during initial investigation, (2) at the end of the feasibility study, and (3) at the end of the analysis phase.

- When systems analysis is completed, the project can move on to the conceptual design phase; the physical design phase; implementation and conversion; and operation and maintenance.

SUMMARY OF MATERIAL COVERED

- The five phases in the systems development life cycle, with a particular emphasis on systems analysis.

- The players in the systems development process.

- Techniques that are used to plan the development of a system.

- Techniques for determining system feasibility.

- Behavioral responses to systems changes and how dysfunctional behavior can be minimized.

CHAPTER 18 CROSSWORD PUZZLE

Across

3	A network of arrows and nodes representing project activities and required time and resources (2 words).

5	An extensive study of the existing AIS (2 words).

6	The most important and frequently analyzed aspect of feasibility.

7	First stage of the SDLC (2 words).

8	Stage of SDLC in which conceptual design is translated into detailed specifications (2 words).

Down

1	Stage of the SDLC in which company decides how to meet user needs (2 words).

2	A bar chart with project activities on the left and time across the top (2 words).

4	Another term for a feasibility study (2 words).

CHAPTER 18 CROSSWORD SOLUTION